Planning logic

| Date: | 25 June 2026 |
| --- | --- |
| Project Name: | EduGenie: AI-Powered Learning Assistant |

# Sprint 1

## Epic 1 – AI Model Selection & Backend Setup

- Configure Google Gemini API (USN-1) — 2 SP

- Configure LaMini-Flan-T5 Model (USN-2) — 3 SP

- Establish FastAPI project structure (USN-3) — 2 SP

## Epic 2 – Core Educational Modules

- Develop Question Answering module (USN-4) — 3 SP

- Develop Concept Explanation module (USN-5) — 3 SP

### Total Story Points in Sprint 1

Calculation: 2 + 3 + 2 + 3 + 3 = 13 SP

# Sprint 2

## Epic 3 – AI Learning Features

- Develop Quiz Generation module (USN-6) — 5 SP

- Develop Text Summarization module (USN-7) — 5 SP

- Develop Learning Path Recommendation module (USN-8) — 5 SP

## Epic 4 – API Integration

- Create REST API endpoints (USN-9) — 3 SP

### Total Story Points in Sprint 2

Calculation: 5 + 5 + 5 + 3 = 18 SP

# Sprint 3

## Epic 5 – Frontend Development

- Design responsive User Interface (USN-10) — 5 SP

- Integrate frontend with backend (USN-11) — 3 SP

## Epic 6 – Deployment & Testing

- Deploy EduGenie using FastAPI/Uvicorn and Render (USN-12) — 2 SP

- Functional testing and performance optimization (USN-13) — 5 SP

### Total Story Points in Sprint 3

Calculation: 5 + 3 + 2 + 5 = 15 SP

# Total Story Points

# Sprint 1 = 13

# Sprint 2 = 18

# Sprint 3 = 15

## Overall Story Points

# 13 + 18 + 15 = 46

# Velocity Calculation

The velocity is determined by dividing the total story points completed by the number of sprints.

# Total Story Points = 46

# Number of Sprints = 3

46 Story Points / 3 Sprints

= 15.33 (approximately 15 Story Points per Sprint)

### Final Velocity

# Team Velocity = 15 Story Points per Sprint